MEETING MINUTES: PROPERTY MANAGEMENT SYSTEM

Date: 27/06/2026
Time: 10am
Venue: virtual

Attendance

- Liu Yilin alias Lynn – Sino Group

- Chen LI Rosemary assistant General Manager

- Nancy   Wanjiku- Assistant Property Manager South Park

- Susan Njeri- Property Manager South Park

- Hongyun

- Caroline Ireri – SINO Group Administrator

- James Muthamia – Finance department Sino Group

- Alpha – Wise digits

- Jeremy- Wise digits

- Frank- wise digits

Agenda

- Review of Property Maintenance System Modules

- Enhancements and Improvements

- Workflow Optimization

- Next Steps and Action Items

1. CRM Module

Enhancements Needed:

- Enable file attachments to maintenance issues

- Add remarks/description field

- Simplify the maintenance process

- Introduce dropdowns tailored to SouthPark-specific requirements

Next Steps:

- South-park team to advise on the preferred app version and workflow

- Document and finalize the agreed process flow

2. Properties Module

Action Required:

- Add output options (export functionality)

3. Tenants Module

Improvements:

- Make telephone and email mandatory fields

- Ensure unit assignment is captured when adding tenants to simplify workflow

4. Payments Module

Key Actions:

- Simplify the payment process

- Improve payment allocation logic

- Streamline the overall workflow for better usability

5. Rent Billing

Status: Almost complete

Action Required:

- Conduct final review and testing before roll-out

6. Finance Module

Actions Required:

- SouthPark team to review all finance modules

- Provide detailed feedback for improvements

7. M-Pesa Integration

Actions Required:

- Identify the contact person or integration partner

- Prioritize completion of integration as soon as possible

8. General Observations

- Conduct extensive system testing across all modules

- Aim for maximum coverage during testing

- Identify gaps, bugs, and process inefficiency

Conclusion

The team emphasized the importance of simplifying workflows, enhancing usability, and prioritizing integration and testing to ensure a smooth system roll-out.

Meeting Adjourned AT 11:40AM